ITMS

Anomaly Detection & Alert System

A novelty-focused build plan for M6 (incident detection) and M8 (vision)

Two fused detection streams — a graph-based traffic-pattern detector and a
phase-aware vision stream — gated by a statistically calibrated alert threshold,
with a human-in-the-loop confirmation step and an audit trail throughout.

Prepared for the ITMS capstone · Vijayawada corridor build
Planning document — September 2026

# 1. Executive Summary

This document plans an anomaly-detection and alert system for the ITMS platform that avoids the “regular” approaches most student projects take — a single threshold on sensor values, or an opaque video classifier deciding an incident on its own. Instead it combines four deliberately chosen, research-grounded design choices into one coherent, buildable system:

Graph-aware pattern detection — A spatiotemporal graph neural network scores deviation from learned-normal traffic behaviour per road link, using the topology already imported into PostGIS, instead of a flat per-sensor threshold.

Self-generated, perfectly labelled ground truth — The SUMO simulation this project already runs can inject a stalled vehicle or a blocked lane at an exact tick, giving perfect ground-truth timestamps that real-world traffic datasets almost never provide.

Auditable, phase-aware vision features — Vehicle detection and tracking (YOLO11 + ByteTrack) feed a deterministic rule engine — stationary duration, deceleration, and critically the live signal-phase state — instead of a black-box “accident” classifier.

Calibrated alerting with a feedback loop — The alert threshold is chosen by conformal calibration so the false-alarm rate is statistically bounded, and it recalibrates online using operator-rejected candidates as new evidence.

The plan is scoped so the pattern stream (Section 5) can be built and gated today, entirely on CPU, using data the project already produces — and the vision stream (Section 6) slots into the same architecture later, once M8's real or recorded camera feed exists, exactly as the project's own README already schedules it.

# 2. Where This Fits in the Existing Build

The ITMS repository already anticipates this module. The web demo names it “Anomaly-driven detection / Multi-modal fusion,” ADR-006 already commits to a human-in-the-loop gate (“vision may confirm a stopped vehicle on its own — and never a person”), and the event contracts already reserve incident_candidate.avsc, incident_detected.avsc and incident_updated.avsc for milestone M6. This plan gives those reserved names a real design.

| Milestone | Scope | Status |
| --- | --- | --- |
| M0–M5 | Skeleton → safety kernel → baselines → CA-MP adaptive control | Done |
| M6 | Incident detection → dispatch → routing | Not started — this plan |
| M7 | Green corridor + anticipation + debt | Not started |
| M8 | Vision on real footage (GPU-dependent) | Not started — needs a real/recorded feed |

Constraint honoured: the project's own vision-service README already says M8 is “GPU-dependent work that needs the incident pipeline (M6) and a real or recorded camera feed to be worth building against.” Section 6 of this plan is therefore a design to build later, not a step to start now.

# 3. Gaps in the Regular Approach

A survey of the common way student and industry projects build this feature, and why each falls short here:

| Regular approach | Why it falls short |
| --- | --- |
| Fixed threshold / z-score on speed or occupancy per sensor | No spatial context — a normal queue at one junction looks identical to a jam at another; can't tell a red-light queue from an obstruction |
| Train a CNN classifier directly on crash videos to call the incident | Opaque and unauditable — exactly what this project's own ADR-006 already rejects |
| Pick an alert threshold by eyeballing an ROC curve | No statistical guarantee on false-alarm rate; breaks silently when demand shifts from light to heavy traffic |
| Evaluate only on real-world datasets | Real incidents are rare and messily labelled — exact detection-latency ground truth is essentially unobtainable |

# 4. The Novelty Thesis — Four Pillars

## 4.1 Graph-topology-aware anomaly detection

The road network already imported into PostGIS (road_edge / road_junction, since M1) becomes the graph a spatiotemporal model runs on. A link's queue is judged relative to its neighbours and its own history, not against one global constant — the central weakness of per-sensor thresholding.

## 4.2 Perfect, self-generated ground truth

M4 already built bottleneck_lane_speeds_mps and a live QueueStateSampler for the CA-MP ablation. Extending that into a proper incident injector gives exact tick-level “starts here, ends here” labels — something almost no published traffic-incident dataset can offer — enabling rigorous precision, recall, and detection-latency scoring in the same honest, gate-table style already used for M3–M5.

## 4.3 Deterministic, auditable vision features

Detect and track (YOLO11 + ByteTrack), then derive interpretable per-track signals — stationary duration, deceleration, wrong-lane heading — and fuse them with the signal-phase state this project already publishes (SignalChanged): a stopped cluster during a green phase is the real anomaly signal; the same cluster during red is an expected, lawful queue. No other project can do this fusion off the shelf, because it needs this project's own live phase state.

## 4.4 Conformal-calibrated alerting with feedback

Rather than a hand-picked cutoff, the alert threshold is chosen by conformal calibration on a held-out set of normal traffic so the false-alarm rate is provably bounded at a chosen budget, and it recalibrates online: every operator-rejected candidate (already part of the planned flow — rejects “become a training label”) is added back as a confirmed-normal calibration point. This mirrors 2025–2026 research on adaptive conformal anomaly detection rather than a static ROC-picked number.

# 5. System Architecture

Two independent streams feed one interpretable fusion layer, gated by a calibrated threshold, with a human confirmation step before anything becomes a real incident:

Figure 1 — two detection streams fused into one calibrated, human-gated alert.

This mirrors the detection-to-dispatch timeline already promised on the project's own demo page:

Figure 2 — detect, fuse & verify, dispatch & route, with the timing already committed to in the demo copy.

Design property: the fusion layer degrades gracefully when vision_score does not exist yet — it simply runs graph-only. Stream 1 can therefore be built, gated, and shipped as the real M6 deliverable today; Stream 2 slots into the same code path later at M8 with no rework.

# 6. Stream 1 — Pattern / Graph Anomaly Detector (buildable now)

No external dataset or new data collection is needed — it trains on the project's own simulated traffic.

Figure 3 — pattern-stream pipeline: features, model, injector, and the gate script.

## 6.1 Model

Architecture — Graph attention layers (spatial) combined with a temporal convolution or GRU (temporal), trained as a one-step-prediction / reconstruction autoencoder over per-link features (queue_pcu, receiving_occupancy, speed, wait time). Per-node reconstruction error, z-scored against that node's own rolling history, becomes graph_score — localized to the specific link, which is what later lets it align with a camera.

Training — Purely on “normal” simulated traffic across the light / medium / heavy demand levels already generated for M4 — no incident labels required for training. Roughly 30–40 nodes, a handful of features each: tens of thousands of parameters, trains in minutes on CPU.

Baseline to beat — A plain per-link EWMA / z-score threshold with no graph structure — the same “compare a new controller against a real baseline” discipline already used for Webster vs. CA-MP.

## 6.2 Ground-truth injection

Reuse and extend the existing bottleneck_lane_speeds_mps hook: (a) a stalled vehicle (traci.vehicle.setSpeed(id, 0) held for N seconds on a randomly chosen lane and time), and (b) a lane obstruction (near-zero max speed on a lane for a duration), at each of the three existing demand levels, paired-seed exactly like the M3/M4 benchmark design.

# 7. Stream 2 — Vision (planned now, built at M8)

Designed in full here so it slots into the fusion layer without rework, but deliberately not started until M8 has a real or recorded camera feed — consistent with this project's own discipline of not building against data that does not exist yet.

Figure 4 — vision-stream pipeline: detection, tracking, phase-aware rules, and camera→link mapping.

## 7.1 Why rules, not a trained accident classifier

ADR-006 already draws this line: vision may confirm a stopped vehicle on its own, but must never infer human behaviour. So Stream 2 detects and tracks vehicles, then computes deterministic features — stationary duration, deceleration, wrong-lane heading, local stop-clustering — and fuses them with the live SignalChanged phase state already published on the bus: a stop during a green phase is flagged; the same stop during red is an expected queue and is not.

## 7.2 Detector fine-tuning

YOLO11 (already named in the project's own technology chips) fine-tuned on BMD-45, a fixed-CCTV vehicle detection dataset with auto-rickshaw and other Indian-traffic classes matching this corridor's vehicle mix — see Section 8 for the full dataset rationale.

# 8. Datasets

A hybrid strategy: self-generated data for the pattern stream, external datasets only where a real camera model is needed.

## 8.1 Stream 1 — pattern / graph detector

| Use | Source | Why |
| --- | --- | --- |
| Training (required) | Self-generated — multi-seed, multi-demand-level SUMO runs, normal traffic only | Unsupervised; no incident labels needed; unlimited volume |
| Evaluation ground truth (required) | Self-injected incidents via the extended injector | Exact tick-level timestamps — real datasets cannot offer this precision |
| External validation (optional, strengthens the report) | PeMS-BAY / METR-LA, or FT-AED (2024, radar-based) | Standard spatiotemporal-GNN benchmarks with real incident timestamps; shows the method generalizes beyond this project's own simulator |

## 8.2 Stream 2 — vision (for M8)

| Dataset | Role | Why this one |
| --- | --- | --- |
| BMD-45 (Hugging Face: iisc-aim/BMD-45) | Primary detector fine-tuning | Fixed Safe-City CCTV cameras — matches this project's camera geometry, not dashcam; 14 classes incl. auto-rickshaws, matching the corridor's own vType mix. Its own paper shows UA-DETRAC-trained models generalize badly here (33.6% mAP vs. 83.8% in-domain) |
| DriveIndia / IDD (IIIT-Hyderabad) | Supplementary Indian-road pretraining | Broader unstructured Indian traffic coverage |
| TU-DAT (2025, roadside CCTV accidents) | Vision-logic validation | Roadside CCTV footage, closer to this project's camera placement than dashcam-based DoTA |

# 9. Model Choices at a Glance

| Component | Model | Why this, not the obvious pick |
| --- | --- | --- |
| Graph anomaly detector | Graph attention (spatial) + TCN/GRU (temporal), autoencoder-style | Follows recent (2024) graph-autoencoder traffic-anomaly work, not an isolation-forest / ARIMA baseline |
| Localization | Per-node score from the same model; optionally a dual-level graph transformer | Identifies which link is anomalous, needed to later align with a camera |
| Vision detector (M8) | YOLO11 fine-tuned on BMD-45 | Already this project's stated stack; fixes the CCTV generalization gap |
| Tracker (M8) | ByteTrack | Cheap, CPU-feasible at low frame rate |
| Fusion | Logistic regression / small gradient-boosted trees over ~4–6 engineered features | Interpretable — a deep fusion net would break the project's own audit principle |
| Alert threshold | Split / adaptive conformal calibration | Provable false-alarm bound instead of a picked number |
| Baseline | Plain per-link EWMA / z-score, no graph | Proves the GNN actually helps, rather than assuming it |

# 10. Calibrated Alerting

Figure 5 — conformal-calibrated gate with an online recalibration loop from operator rejections.

The calibration set is built from the fused-probability distribution on held-out pure-normal runs. The threshold τ is chosen so the empirical false-positive rate on that set does not exceed a target budget α (e.g. 1–5%, treated like a validated safety constant in the style of Tier0Config). Because traffic is not fully exchangeable across light/medium/heavy demand or time of day, an adaptive variant — a sliding calibration window with weighted quantiles — is recommended over a single static calibration set, following 2025–2026 adaptive conformal anomaly detection literature.

# 11. Evaluation and Gate Criteria

Following this project's own gate convention (a specific, measurable pass/fail statement per milestone):

“≥ 90% recall on injected incidents, mean detection latency < 30 seconds, empirical false-alarm rate within 2× the conformal target α, at light / medium / heavy demand, graph-only mode.”

| Metric | How it's measured |
| --- | --- |
| Precision / Recall / F1 | Against self-injected incident windows, per demand level |
| Detection latency | Seconds from injection tick to raised incident_candidate |
| False-alarm rate | On pure-normal runs, checked against the conformal target α |
| Localization accuracy | Whether the flagged link matches the injected link |

# 12. GPU or CPU?

| Component | Hardware | Notes |
| --- | --- | --- |
| Stream 1 — graph detector, fusion, conformal calibration | CPU only | Tiny model (tens of thousands of parameters); trains in minutes |
| Stream 2 — vision, prototyping | CPU is fine | 1–5 fps on one camera is enough for a “stopped ≥ N seconds” rule |
| Stream 2 — YOLO11 fine-tuning on BMD-45 | GPU recommended, not required | A free-tier Colab/Kaggle T4 is enough to cut fine-tuning time significantly |
| Stream 2 — real-time multi-camera deployment | GPU recommended | Needed only to scale to several simultaneous camera feeds at higher frame rate |

# 13. Build Order

Figure 6 — build order, fitted to the existing M6/M8 milestone numbering.

## 13.1 M6a — pattern-only anomaly + alert

Buildable immediately, no new data collection required.

sim_service/control/anomaly/graph_features.py — builds the static road graph and per-tick per-link feature vector

sim_service/control/anomaly/detector.py — the graph autoencoder / temporal model, train + infer

sim_service/control/anomaly/injector.py — extends bottleneck_lane_speeds_mps into a stall / lane-block injector

sim_service/control/anomaly/calibration.py — conformal threshold fit + online update

packages/domain/itms_domain/incident.py — the incident state machine (already flagged as M6's domain growth)

contracts/events/incident_candidate.avsc, incident_detected.avsc, incident_updated.avsc — already named; this plan gives them a real payload shape

scripts/m6_incident_injection_gate.py — produces the gate table in Section 11, matching the existing scripts/m*_*.py convention

## 13.2 M6b — fusion + conformal calibration

Runs in graph-only mode until Stream 2 exists; same code path both before and after M8.

## 13.3 M8 — vision stream

Exactly as already scoped in the project's own README: YOLO11 fine-tuned on BMD-45, ByteTrack, the phase-aware rule engine, and the camera→link mapping via the geo package's homography (also arriving M8) — plugging into the fusion layer built in M6b.

# 14. Risks and Open Questions

Demand realism — the current uncalibrated demand (flagged since M3) may make “normal” traffic too uniform for the graph detector to learn a rich baseline — worth revisiting once calibrated OD demand exists (M8.5).

Conformal exchangeability — traffic is not fully exchangeable over time; the adaptive/sliding-window conformal variant mitigates but does not eliminate this.

Dataset licensing — BMD-45 is very recent (2026); confirm licensing terms before use in any published report.

Camera-to-link mapping accuracy — only meaningful once M8's camera geometry and the geo package's homography exist; until then Stream 2 stays a design, not code.

# 15. Sources Consulted

BMD-45 dataset — huggingface.co/datasets/iisc-aim/BMD-45

BMD-45 paper — arxiv.org/html/2604.24419

TU-DAT — pmc.ncbi.nlm.nih.gov/articles/PMC12158254

DoTA — ieeexplore.ieee.org/document/9712446

UA-DETRAC — arxiv.org/pdf/1511.04136

FT-AED — arxiv.org/pdf/2406.15283

Graph autoencoder + mirror TCN for traffic anomaly detection (2024) — nature.com/articles/s41598-024-51374-3

DG-Trans — arxiv.org/pdf/2303.12238

Adaptive Conformal Anomaly Detection (ICLR 2026) — arxiv.org/abs/2604.20122

Conformal ML for industrial anomaly detection — sciencedirect.com/science/article/abs/pii/S0951832026002334

India Driving Dataset (IDD) — blogs.iiit.ac.in/idd-dataset

DriveIndia — arxiv.org/html/2507.19912v1